Statement of Work (SOW)

AI‑Orchestrated Tax Administration Platform
SAP S/4HANA TRM & PSCD + GLIMMORA™ + AI Stack (Next.js, Python, PostgreSQL)

Cover Page

Document Title
Statement of Work (SOW) – AI‑Orchestrated Tax Administration Platform

Client
[Client Name]

Implementation Partner
GLIMMORA™ / [Legal Entity]

Core Platforms

- SAP S/4HANA Tax & Revenue Management (TRM)

- SAP Public Sector Collections & Disbursements (PSCD)

- GLIMMORA™ AI‑Orchestrated SAP Implementation Platform

- AI & App Stack: Next.js, Python microservices, PostgreSQL, SAP BTP, SAP AI Core / AI runtimes

Version: v1.0
Date: [DD MMM YYYY]

Confidentiality Notice
This document contains confidential and proprietary information intended solely for [Client Name] and GLIMMORA™. Unauthorized use, disclosure, or distribution is strictly prohibited.

Table of Contents

0. Executive Summary	4

1. Introduction	4

2. Project Objectives and Scope	4

3. Solution Overview	11

4. Project Governance and Team Structure	13

5. Detailed Scope of Work	14

6. Project Plan and Implementation Approach	15

7. Technical Stack and Environment	16

8. Technical Scope	17

9. Technical Architecture	19

10. Prerequisites	21

11. RACI Matrix (High‑Level Summary)	21

12. Resource Loading and Effort Overview	21

13. Assumptions, Dependencies, and Risks	21

14. Commercial Proposition	22

15. Acceptance Criteria and Success Metrics	23

16. Change Management, Operations & Support	23

17. Termination and Exit Management	25

Annexure A – Microservice‑by‑Microservice Scope & Technical Design	25

Annexure B – RACI Matrix (with AI Microservices)	46

Annexure C – Testing Strategy	50

Annexure D – Deployment Strategy	53

Annexure E – Monitoring & Logging Strategy	54

Annexure F – Security & Compliance Strategy	55

Annexure G – Data Privacy & GDPR Compliance	56

Annexure H – Disaster Recovery & Business Continuity	57

Annexure I – Resource Plan	58

## 0. Executive Summary

This Statement of Work defines the implementation of an AI‑Orchestrated Tax Administration Platform combining SAP S/4HANA Tax & Revenue Management (TRM), Public Sector Collections & Disbursements (PSCD) and the GLIMMORA™ AI Orchestration Platform.

The program will modernize tax administration capabilities including:

- Digital taxpayer services and omnichannel engagement

- AI‑driven compliance monitoring and risk‑based case selection

- Intelligent inspection and enforcement aligned to BRD18 CT Inspection processes

- Integrated collections and payment orchestration via PSCD

- Advanced analytics and revenue forecasting leveraging AI models and a tax data mart

The solution introduces a microservices‑based AI orchestration layer built on Next.js, Python, PostgreSQL and SAP BTP, extending SAP TRM capabilities while ensuring scalable, secure, and compliant digital tax administration.

The engagement is delivered under a scaled agile model, governed through joint architecture and steering committees, with clear commercial milestones, IP definitions, licensing boundaries, and operational support commitments detailed in this SOW.

## 1. Introduction

This SOW defines the objectives, scope, architecture, responsibilities, delivery approach, and commercial terms for the implementation of the GLIMMORA™ AI‑orchestrated tax administration solution on top of SAP S/4HANA TRM and PSCD.

The scope covers end‑to‑end tax lifecycle processes, including taxpayer registration, return processing, collections, CT inspections and enforcement (BRD18), disputes, risk management, and analytics, with a strong emphasis on AI‑enabled capabilities and compliance with relevant security and privacy regulations.

## 2. Project Objectives and Scope

2.1 Business Objectives

- Modernize tax administration by digitizing all major taxpayer and officer interactions across registrations, returns, inspections, enforcement, and disputes.

- Increase compliance and revenue by applying AI‑driven risk scoring and fraud detection based on taxpayer behavior, inspection findings, and external data.

- Streamline CT inspection and enforcement processes per BRD18 (INCD, INAS, INII, INVD, INSZ, INTC, INVP, INIF, INIA, INPE, INPA, INPT, INPR).

- Reduce time‑to‑value and technical risk by reusing GLIMMORA™ microservice patterns and SAP BTP integration capabilities.

2.2 Functional Scope

The functional scope is organized into eight domains, each implemented via microservices enumerated in Annexure A, and together covering the full lifecycle from taxpayer engagement to inspection, enforcement, collections and analytics.​

1) Digital Channels & Experience
This domain delivers unified, omnichannel digital access for taxpayers, officers and other stakeholders. It covers:

- Taxpayer web portal and mobile/PWA access for registration, return filing, payments, inspection status tracking and service requests.

- Officer workbench providing role-based inboxes, worklists, case views, KPIs and dashboards for inspectors, collections and legal officers.

- Dynamic digital forms catalogue and renderer for all relevant ISR forms and BRD18 CT inspection bundles (INCD–INIA; INPE/INPA/INPT/INPR), including validation against BRF+ rules.

- e-Filing and case submission gateway for returns and all inspection-related forms, with submission tracking, technical status logging and resubmission handling.

- Omni-channel notifications (email/SMS/portal) for key events, notices and SLA milestones, based on configured correspondence types and communication preferences.

- Chatbot/virtual assistant for guided journeys, FAQs and contextual help for both taxpayers and officers, with controlled access to inspection and TRM status data.​

2) Identity, Access & Trust
This domain ensures secure, compliant access and trust services across all user types and channels. It includes:

- Single sign-on and identity federation across SAP TRM/PSCD, GLIMMORA™ UIs, AI tools and external agency access.

- Central role- and attribute-based access control (RBAC/ABAC) for officers (L1–L5), prosecutors, other departments and external entities, aligned to organizational structures.

- Digital signature services for inspectors, witnesses and attendees within inspection forms (for example INIF/INIA) and related evidence documents.

- Evidence capture and management for photos, documents and incidents related to inspections, seizures and violations.

- Centralized audit logging for all critical business and technical actions, supporting forensics and regulatory audits.

- Privacy and masking services for PII in APIs and UIs, enforcing masking/anonymization by role and channel.

- Fraud/abuse protection at the API gateway, including rate-limiting, IP reputation and bot/scraping detection for public-facing services.​

3) Taxpayer & Party Master Data
This domain provides trusted, inspection-ready master data for all parties involved in tax administration. It covers:

- Canonical party/taxpayer profile APIs used across CT inspection and TRM processes, consolidating BP master, addresses and contact data.

- Registration and forced registration processes, including creation of portal users for unregistered taxpayers following inspections.

- TIN/TRN services for validation and lookup across VAT, Excise, CT and other tax types, integrated into all relevant journeys and forms.

- Address and geo services mapping addresses to Emirates/area codes to support inspection planning and risk models.

- Activity/industry classification services to support risk scoring, planning and sector-based analytics.

- Relationship and violator graphs capturing relationships between taxpayers, violators, witnesses and other contacts for network-based investigations.

- Obligation determination services for accounts and postings related to assessments and penalties.

- Agent/representative management for mandates, delegates and inspection-related contacts.

- Document vault indexing for all key documents and reports (including inspection and assessment reports), with unified search and retrieval.

- Master data quality monitoring services, with rules and dashboards that highlight data quality issues impacting inspection and risk processes.​

4) Returns, Declarations & Assessment
This domain orchestrates returns, CT inspection bundles and resulting assessments. It includes:

- Return and case-type catalogues for tax returns and CT inspection bundle types (INPE/INPA/INPT/INPR) and their status profiles.

- Draft and submission services for all BRD18 inspection scenarios (INCD–INIA, INPA, INPT, INPR), including save-as-draft, resumption, and final submission.

- Central validation and rules services integrating with BRF+ for business validations (for example mandatory fields, processing reasons, ZDMINPE codes).

- Tax calculation and assessment orchestration, including penalty calculation and creation of tax assessments feeding PSCD postings.

- Notice and correspondence management triggered by inspection outcomes and SLAs, driving notices such as closure, seizure, recommendation, and legal escalation.

- SLA and escalation services to monitor processing timelines, trigger alerts, and escalate delayed cases (including fraud referrals).

- Recommendation orchestration for INPR recommendations to other FTA departments, with tracking of responses and outcomes.

- Inspection plan impact services linking case outcomes to periodic/annual plans and providing management analytics.

- Report generation and delivery services for key EFRM reports (for example I300, I301, I303) with download and audit trails.

- Transfer of potential fraud cases to specialized investigation units, including structured data hand-off, justification and status tracking.​

5) Billing, Accounting & Collections
This domain integrates inspection-driven outcomes into PSCD for billing and collections. It covers:

- Creation of dedicated contract accounts and posting of inspection-origin liabilities as per configured document types and posting rules.

- Payment reference and GIBAN generation and integration with banking/payment networks, with status tracking and reconciliation.

- Collections and dunning strategy services for penalties and liabilities arising from inspections, with rules aligned to tax policy.

- Refund and adjustment services for revised assessments or successful disputes, including reversals and adjustments in TRM/PSCD.

- Payment status synchronization to provide up-to-date payment and clearing status to inspection, enforcement and risk processes.

- Collections analytics to measure effectiveness of strategies and to feed back into risk and enforcement planning.​

6) Compliance, Risk, Audit & Investigation
This domain focuses on ongoing compliance monitoring and risk-based inspection. It includes:

- Compliance monitoring services tracking key compliance KPIs, repeat offenders and non-compliance patterns across tax types and sectors.

- Risk scoring engines for taxpayers and CT inspections leveraging BRD18 data, sector, geography, history and external data, with scores surfaced in officer workbenches.

- Inspection case selection and allocation services supporting annual/periodic planning (BP03), risk-based selection and workload balancing across officers.

- End-to-end CT inspection case management covering all BRD18 lifecycles (INCD–INIA and bundles INPE/INPA/INPT/INPR), including creation, clarifications, approvals and closure.

- Seizure and violation management, including capture and tracking of violations, seizures, sanctions and related evidence.

- Legal case and prosecution integration for passing selected cases to external legal/court/prosecution systems and receiving updates.

- Audit and investigation analytics services that analyse inspection outcomes, fraud referrals and investigations to refine risk models and planning.​

7) Enforcement, Legal & Disputes
This domain supports downstream enforcement, legal and dispute processes tied to CT inspection outcomes. It covers:

- Management of temporary closures, seizures, sanctions and other enforcement actions triggered by inspection decisions and notices.

- Orchestration of legal case referral, tracking of legal proceedings and integration with court/prosecution systems.

- Dispute and appeals handling for taxpayers challenging assessments or enforcement actions, aligned with Client’s legal framework.

- Coordination between inspection, collections and legal teams to ensure consistent enforcement treatment and traceability from case to outcome.

(Where detailed processes are implemented, the domain builds on F-series microservices for case management and legal integration.)​

8) Integration, Data & Analytics Platform
This domain provides the integration fabric, shared data assets and analytics capabilities across the platform. It includes:

- API gateway and routing services providing a single entry point for internal/external consumers and enforcing security and throttling policies.

- Event bus orchestration for business and technical events across SAP, microservices and external systems, supporting event-driven inspection and enforcement workflows.

- Data ingestion and ETL services to load data from SAP TRM/PSCD, microservices and external sources into tax data marts and AI feature stores.

- Search and indexing services enabling full-text and faceted search across taxpayers, cases, documents and notices.

- Reporting and BI services providing curated models and datasets to enterprise BI tools (for example SAC), including CT inspection, enforcement and collection analytics.

- Forecasting and scenario analytics services for revenue forecasting and policy simulations using AI/time-series models.

- MLOps and model registry services for versioning, deployment, monitoring and governance of AI models, integrated with the AI Governance framework described elsewhere in the SOW.​

Additional platform-wide workflows and capabilities
Beyond the domain-level functions, the platform also supports:

- Operational tax officer workflows, including application pool management, workload assignment, maker–checker approvals, clarification cycles with taxpayers, certificate issuance and effective date amendments.

- Multi-language (EN/AR) and accessibility support across taxpayer and officer interfaces.

- Central configuration, feature flagging and observability services used by multiple domains to enable safe rollout, monitoring and continuous improvement

2.3 Out of Scope (Initial)

- Non‑tax SAP modules beyond TRM/PSCD, except where explicitly integrated.

- Full replacement of legacy systems except for agreed interfaces and data extraction.

- New tax regimes introduced after contract signature, except through approved change requests.

## 3. Solution Overview

Operational Workflow Orchestration

The GLIMMORA orchestration layer manages lifecycle workflows including submission, assignment, first‑level review, clarification cycles, second‑level approval, certificate generation, and taxpayer notification, with all workflow transitions recorded in immutable audit logs.

3.1 Target Solution Vision

The target solution is a GLIMMORA™‑fronted, SAP‑centric tax platform where SAP TRM/PSCD remains the system of record and the AI stack orchestrates experiences, auxiliary data, and advanced analytics.

Key aspects:

- TRM/PSCD handle tax determination, document posting, contract accounting and core inspection data.

- GLIMMORA™ Next.js front‑end and Python microservices provide orchestration, user journeys, and AI capabilities.

- PostgreSQL stores microservice data, configuration, logs, and AI features, while SAP HANA stores core tax data.

- SAP BTP Integration Suite and Event Mesh connect microservices with SAP and external systems.

3.2 Microservices Architecture

More than 50 microservices across domains A–H are defined in Annexure A, including specific CT Inspection orchestration aligned with BRD18 (INCD, INAS, INII, INVD, INSZ, INTC, INVP, INIF, INIA, INPE, INPA, INPT, INPR).

Each microservice:

- Is implemented in Python (for example FastAPI) with its own schema in PostgreSQL.

- Exposes REST APIs secured via centralized auth services.

- Is consumed by Next.js via backend‑for‑frontend patterns and an API layer.

3.3 AI, Risk & Analytics

AI is used for:

- Taxpayer and case risk scoring to prioritise inspection and enforcement.

- Fraud detection via anomaly and pattern detection models.

- Revenue forecasting and scenario simulations using time‑series and policy‑sensitivity models.

- Conversational assistants for officers and taxpayers (knowledge search, guided workflows).

Models are managed via an MLOps framework and model registry (H7) and deployed using SAP AI Core or equivalent runtime.

## 4. Project Governance and Team Structure

4.1 Governance

- Steering Committee: Client Sponsor, GLIMMORA™ Executive, IT and Business leadership; meets regularly to oversee scope, budget, and risks.

- Design & Architecture Board: Enterprise Architect, SAP TRM Architect, AI & Microservices Architect, Next.js Architect, BTP Architect, Security and Data Privacy leads.

- Project Management Office (PMO): Joint PM team responsible for integrated planning, RAID tracking, reporting, and vendor coordination.

4.2 Roles and Responsibilities

Roles include: Client Sponsor, Business Process Owners, Client IT/Basis, Security, Data & Risk Team, Program Manager, Enterprise/Solution Architect, AI & Microservices Architect, TRM/PSCD Functional & Technical Leads, Next.js Lead, Python Lead, Data & Analytics Lead, MLOps Engineer, QA Manager, and Change/Training Lead.

Detailed RACI is provided in Annexure B.

4.3 Program Delivery Model

The project follows a Scaled Agile Delivery Model with Architecture Governance:

- 2–4 week sprints with sprint planning, reviews, and retrospectives.

- Quarterly Program Increments (PIs) for cross‑team alignment and prioritization.

- Architecture governance reviews at critical design points (integration patterns, microservice boundaries, AI use‑cases).

- Stage‑gate approvals at Blueprint sign‑off, SIT entry, UAT entry, and Go‑Live.

## 5. Detailed Scope of Work

5.1 Functional Scope

Additional Functional Capabilities:

- Tax Officer Inbox and Application Pool management

- Registration Amendment Processing

- Certificate Generation Services (VAT Registration & Clearance)

- Effective Date Change Services

- Clarification Request Workflows

- Document Repository and Status Log services

As per Section 2.2 and fully enumerated in Annexure A.

5.2 Non‑Functional Scope

Covers performance, scalability, security, privacy, availability, observability, and DR/BC requirements, with details in Annexures E, F, G, H.

5.3 Project Deliverables

Key deliverables include:

- Solution architecture documents and diagrams (platform, microservices, AI, integration).

- Detailed technical designs for SAP TRM/PSCD configuration, microservices and integrations.

- Configured and tested SAP TRM/PSCD solution (including CT Inspection & Enforcement).

- Implemented GLIMMORA™ front‑end and Python microservices (Annexure A).

- AI models (risk, fraud, forecasting) and MLOps pipelines.

- Test artefacts (plans, scripts, reports), deployment scripts, monitoring and security configuration.

- Training materials and user guides (officers, taxpayers, IT operations, AI governance).

- Operations runbooks, DR/BC runbooks and support procedures.

## 6. Project Plan and Implementation Approach

6.1 Phased Delivery

Indicative phases:

- Phase 0 – Discovery & Blueprint

- Phase 1 – Platform Foundation (BTP, GLIMMORA™, microservice framework, core AI/DevOps)

- Phase 2 – Core TRM (registration, returns, basic collections, core portal)

- Phase 3 – Collections & PSCD (dunning, payment orchestration, refunds)

- Phase 4 – CT Inspection & Enforcement (BRD18 scenarios)

- Phase 5 – Risk, Fraud & Analytics (AI models, data mart, dashboards)

- Phase 6 – Rollout, Go‑Live & Hypercare

6.2 Methodology

- Agile delivery with sprint‑based build/QA cycles and continuous integration.

- Formal stage gates at Blueprint, SIT, UAT, Go‑Live.

- Continuous stakeholder engagement with demos at least once per sprint.

6.3 Testing Overview

High‑level summary (details in Annexure C):

- Unit, service/integration, SIT, UAT, regression, performance, security, and AI testing.

- Test automation for microservices and front‑end; SAP testing aligned with Client standards.

- Operational test scenarios include application pool assignment, officer review workflows, clarification cycles, approval/rejection flows, certificate generation, and effective date adjustments.

6.4 Implementation Timeline

Indicative timeline (subject to refinement during planning):

| Phase | Duration |
| --- | --- |
| Discovery & Blueprint | 8 weeks |
| Platform Foundation | 12 weeks |
| Core TRM | 20 weeks |
| Compliance & Enforcement (Inspections & Risk) | 16 weeks |
| AI & Analytics | 12 weeks |
| Rollout & Hypercare | [X] weeks |

## 7. Technical Stack and Environment

7.1 SAP Components

- SAP S/4HANA with Tax & Revenue Management for Public Sector (TRM, including withholding tax).

- Public Sector Collections & Disbursements (PSCD), including dunning, enforcement and correspondence capabilities.

- SAP Fiori/UI5 as needed; SAP BRF+ for key tax rules.

7.2 SAP BTP and Integration

- SAP BTP Integration Suite for API and process integration between SAP and microservices.

- SAP Event Mesh for event‑driven workflows and status propagation.

- SAP AI Core / Generative AI Hub for hosting AI models.

7.3 AI Application Stack (Next.js, Python, PostgreSQL)

- Next.js front‑end for taxpayers and officers (EN/AR, responsive).

- Python microservices (FastAPI or equivalent) implementing business logic and AI integration.

- PostgreSQL for microservice data, configuration, operational logs and AI feature/metadata stores.

7.4 Environments

DEV, TEST/SIT, UAT, Performance, PRE‑PROD, PROD across SAP, BTP, Kubernetes and Postgres, with clear segregation and promotion paths.

## 8. Technical Scope

8.1 SAP TRM/PSCD Scope

Registration Administration Integration:
TRM configuration will support registration amendments, certificate generation, registration lifecycle management, and penalty postings associated with amendments.

- Configure TRM for CT inspection case management and enforcement (INCD/INPE/INPT/INPR etc.) per BRD18, including number ranges, document types, correspondence, and workflows.

- Configure PSCD for penalty postings, dunning and collection processes linked to inspection outcomes.

- Develop ABAP enhancements, CDS views, and OData APIs to expose required data and services to BTP and microservices.

8.2 AI Microservices Scope

- Implement all microservices listed in Annexure A, including inspection orchestration, risk scoring, seizure management, payment posting orchestration, event processing, and analytics.

- Implement MLOps and model registry services (H7) to manage AI models and their lifecycle.

8.3 Front‑end Scope (Next.js / GLIMMORA™)

Tax Officer Workbench Modules:

- Tax Officer Inbox

- Application Review Interface

- Document Viewer

- Clarification Interface

- Approval / Rejection Panel

- Certificate Generation Screen

- Compliance Dashboard

Additionally:

- Build taxpayer portal, officer workbench, inspection wizards, recommendation and closure flows, dashboards, and AI assistant interfaces.

- Implement multi‑language (EN/AR) support, accessibility, and responsive layouts for all key flows.

8.4 Non‑Functional Technical Scope

- Performance tuning for high‑volume periods (return filing, inspection campaigns).

- Security controls as per Annexure F, including compliance with ISO 27001, NIST, UAE NESA (if applicable), and GDPR.

- DR/BC capabilities as per Annexure H.

8.5 Data Migration Strategy

Data migration will cover:

- Legacy taxpayer master data (parties, registrations, identifiers).

- Historical return and assessment data required for risk and audits.

- Inspection case history and related documents, where available.

- PSCD financial balances and open items.

Phases:

- Data profiling and mapping.

- Data cleansing (deduplication, format corrections, enrichment).

- Data transformation to target TRM/PSCD and microservice schemas.

- Data validation (technical and business validation rules).

- Reconciliation and sign‑off between source and target.

8.6 External System Integration

Document Generation Integration:
Integration with document services for automated generation of certificates, official notices, and correspondence templates in Arabic and English.

Indicative external systems (to be refined with Client):

| External System | Purpose |
| --- | --- |
| Banking Network / Payment Gateway | Real‑time payment processing, refunds, settlement files |
| National ID / Population Register | Identity verification, KYC checks |
| Customs / Trade Systems | Trade data, cross‑border transaction visibility |
| Court / Prosecution Systems | Legal case status, court orders, prosecutor approvals |
| CRM / Case Management | Non‑tax service requests and customer service interactions |
| Other Government Agencies | Data sharing for joint inspections and investigations |

## 9. Technical Architecture

Workflow Management Layer

A workflow engine orchestrates application lifecycle management including routing, approval chains, audit trails, and notification triggers across microservices.

9.1 Layered Architecture

- Presentation Layer: Next.js GLIMMORA™ UIs and limited SAP Fiori where needed.

- Orchestration & AI Layer: Python microservices, AI services, BFF/API gateway.

- Integration Layer: SAP BTP Integration Suite, Event Mesh, API management.

- Core Systems Layer: SAP S/4HANA TRM/PSCD.

- Data & Analytics Layer: Tax data mart (BW/4HANA or Datasphere), BI/SAC, AI feature stores and models.

9.2 Architecture Patterns

- Microservice architecture with clear domain boundaries and schema‑per‑service Postgres usage.

- Event‑driven design for inspections and enforcement using SAP Event Mesh and orchestrator services.

- Backend‑for‑frontend pattern for Next.js to shield the front‑end from internal microservice complexity.

9.3 AI Governance Framework

AI will be governed under a Responsible AI framework, including:

- Bias detection and fairness checks during model development and monitoring.

- Model explainability for risk and enforcement decisions, using interpretable features and explanation tooling.

- Regulatory compliance (GDPR, local AI regulations) including AI‑DPIA where required.

- Auditability: full trace of data sources, feature sets, model versions and decisions.

- Model approval workflow: formal approval of models and major changes by a joint AI Governance Board prior to deployment.

## 10. Prerequisites

- Appointment of Client Executive Sponsor, Business Process Owners, DPO, AI Governance Lead, and IT lead.

- Availability of necessary licenses (SAP TRM/PSCD, BTP, GLIMMORA™, AI runtimes, Postgres hosting).

- Infrastructure readiness for SAP, BTP, Kubernetes and PostgreSQL.

- Connectivity and security prerequisites to external systems.

## 11. RACI Matrix (High‑Level Summary)

A full RACI across architecture, SAP TRM/PSCD, microservices, AI, data, testing, training and operations is provided in Annexure B.

## 12. Resource Loading and Effort Overview

Section 12 references Annexure I – Resource Plan, which provides phase‑wise FTE and effort estimates per role (PM, Architects, TRM/PSCD, Next.js, Python, AI/MLOps, Data, QA, Change/Training).

## 13. Assumptions, Dependencies, and Risks

13.1 Key Assumptions and Dependencies

- Timely access to business SMEs and IT resources.

- Stable and suitably sized SAP infrastructure and BTP subaccounts.

- Availability of required external system integrations and test environments.

- Data quality sufficient for migration and AI modeling.

13.2 Risk Mitigation Framework

| Risk | Mitigation |
| --- | --- |
| Regulatory changes | Use configurable rules engines (BRF+, microservice rules) and parameterization for tax rules. |
| Data quality issues | Data governance framework including profiling, cleansing, and ongoing quality monitoring (C10). |
| Integration delays | API abstraction layer with stubs/mocks to decouple internal build from external readiness. |
| AI model underperformance or bias | Iterative model development, robust validation, monitoring and retraining, AI Governance Board oversight. |
| User adoption challenges | Strong change management, training (16.3), and phased rollout. |

## 14. Commercial Proposition

14.1 Milestone Payment Structure

Indicative milestone‑based payment schedule (subject to contract):

| Milestone | Deliverable | Payment % |
| --- | --- | --- |
| Contract Signing | Contract execution, mobilization | 10% |
| Blueprint Sign‑off | Architecture + Functional Blueprint | 15% |
| Platform Foundation | BTP, GLIMMORA™, microservice framework baseline live in DEV | 20% |
| Core TRM Implementation | Registration, returns, core collections ready in QA | 20% |
| Compliance & Enforcement | Inspection & risk modules (BRD18) ready in QA | 15% |
| UAT Completion | Business UAT sign‑off | 10% |
| Go‑Live | Production rollout successful | 5% |
| Hypercare Closure | Stabilization and handover | 5% |

14.2 Intellectual Property

- GLIMMORA™ platform components, generic AI frameworks, and reusable microservice patterns remain the intellectual property of GLIMMORA™, unless otherwise agreed.

- Client‑specific configurations, tax rules, data models, and custom extensions developed exclusively for the Client will be licensed to the Client for operational use for the term and scope defined in the main contract.

14.3 Licensing Model

The solution relies on the following license categories:

- GLIMMORA™ AI Platform License – for orchestration, Next.js UI components, and microservice framework.

- SAP Licenses (Client Responsibility) – SAP S/4HANA TRM, PSCD, SAP BTP services, SAP AI Core as required.

- AI Runtime Licenses – model hosting/LLM usage (SAP AI Core, third‑party AI).

- Integration and Infrastructure – Kubernetes platform, managed PostgreSQL, observability stack, security tooling.

Details will be in the commercial annex.

## 15. Acceptance Criteria and Success Metrics

15.1 Acceptance Criteria

- All microservices and processes in Annexure A implemented, tested, and signed off.

- No open critical defects; high severity defects within agreed thresholds with remediation plan.

- NFRs (performance, security, privacy, DR) validated and approved.

15.2 Quantified Program KPIs

| KPI | Target |
| --- | --- |
| Return filing digitization rate | > 95% of returns filed electronically within 12–18 months of go‑live |
| Fraud / high‑risk case detection uplift | ≥ 40% improvement in hit‑rate over baseline |
| Inspection cycle time reduction | ≥ 30% reduction from case creation to assessment/closure |
| Revenue leakage reduction | ≥ 15% reduction in identified leakage in target segments |
| Time to issue key notices | ≥ 25% reduction |
| Officer productivity | ≥ 20% improvement (cases handled per officer) |

## 16. Change Management, Operations & Support

16.1 Production Support Model

Post‑go‑live support will be organized into three tiers:

| Support Tier | Scope |
| --- | --- |
| L1 – Service Desk | User incident intake, initial triage, basic how‑to queries, escalation to L2. |
| L2 – Application Support | SAP TRM/PSCD configuration issues, GLIMMORA™ UI issues, microservice functional defects. |
| L3 – Engineering | Complex defects, performance tuning, architecture changes, AI model issues. |

Key aspects:

- SLA‑based response and resolution times by severity.

- Defined incident and problem management process, integrated with Client’s ITSM tool.

- Patch and release management cycles coordinated with agile sprints and change windows.

16.2 Change Request Governance

Change requests (CRs) will follow a standard workflow:

- CR submission via defined template (business need, scope, priority).

- Impact assessment (scope, effort, schedule, cost, risk) by GLIMMORA™ and Client IT.

- Review and decision by Steering Committee / Change Control Board.

- Implementation, testing, and deployment via standard DevOps processes.

16.3 Training Framework

The training program will cover:

- Inspector & Enforcement Training – CT inspection workflows, evidence capture, legal processes.

- Taxpayer Portal Training – help content, videos, and support scripts for taxpayers and agents.

- Business & Caseworkers – officer workbench, risk dashboards, case management tools.

- IT Operations & Support – SAP operations, microservices, Kubernetes, observability, security, and DR procedures.

- AI Governance & Data Teams – model lifecycle, monitoring, bias detection, and explainability.

Training artefacts: user guides, quick‑reference cards, e‑learning modules, sandbox systems.

16.4 Knowledge Transfer

Knowledge transfer will include:

- Comprehensive technical and functional documentation (architecture, designs, code repositories, runbooks).

- Shadow support period during hypercare, with Client teams shadowing GLIMMORA™ L2/L3.

- Joint DR drills and incident simulations.

- Formal handover checklists and sign‑off for operations readiness.

## 17. Termination and Exit Management

This section defines, at a high level, the principles for contract termination and exit:

- Conditions and notice periods for termination (for convenience and for cause) are defined in the main contract.

- In case of exit, GLIMMORA™ will support:

  - Handover of documentation, configuration, and code developed for the Client.

  - Data export procedures from microservices and GLIMMORA™ components.

  - Transition support to a new supplier or internal team during an agreed exit period.

Specific legal clauses are to be included in the Master Services Agreement.

### Annexure A – Microservice‑by‑Microservice Scope & Technical Design

This annexure lists the key microservices grouped into domains A–H, aligned to BRD18 CT Inspection naming (INCD, INAS, INII, INVD, INSZ, INTC, INVP, INIF, INIA, INPE, INPA, INPT, INPR) and the broader TRM/PSCD solution.

A. Digital Channels & Experience (A1–A8)

Use a Word table with columns: ID, Microservice, Business Purpose / BRD18 Link, Core SAP / BRD18 Objects, Design.

A1 – Taxpayer Portal Service

| Field | Description |
| --- | --- |
| ID | A1 |
| Microservice | Taxpayer Portal Service |
| Business Purpose / BRD18 Link | Unified taxpayer portal for registration, filing, payments, service requests, basic inspection case visibility. |
| Core SAP / BRD18 Objects | DFMCARETURN, BP master, basic TRM forms. |
| Design | Next.js portal app (EN/AR); Python gateway API; Postgres for session, profile, personalization; SAP access via BTP OData/REST. |

A2 – Taxpayer Mobile / PWA

| Field | Description |
| --- | --- |
| ID | A2 |
| Microservice | Taxpayer Mobile / PWA |
| Business Purpose / BRD18 Link | Mobile‑first and PWA access to key taxpayer services and inspection status. |
| Core SAP / BRD18 Objects | Same as A1. |
| Design | Next.js responsive/PWA; Python edge service; Postgres for cached offline data and queued submissions. |

A3 – Officer Workbench

| Field | Description |
| --- | --- |
| ID | A3 |
| Microservice | Officer Workbench |
| Business Purpose / BRD18 Link | Role‑based cockpit for inspectors (L1–L4), fraud, collections and legal officers; provides worklists, KPIs, CT inspection case views. |
| Core SAP / BRD18 Objects | SWWUSERWI; DFMCARETURN; INCD, INAS, INII, INVD, INSZ, INTC, INVP, INIF, INIA bundles; PSCD account views. |
| Design | Next.js officer UI; Python worklist aggregator; Postgres for cached work items and personalization; events from SAP Event Mesh. |

A4 – Digital Forms Catalogue & Renderer

| Field | Description |
| --- | --- |
| ID | A4 |
| Microservice | Digital Forms Catalogue & Renderer |
| Business Purpose / BRD18 Link | Catalogues and renders all ISR forms, including BRD18 CT inspection bundle and sub‑apps. |
| Core SAP / BRD18 Objects | ISR scenarios INCD/INAS/INII/INVD/INSZ/INTC/INVP/INIF/INIA; bundles INPE/INPA/INPT/INPR; BRF+ app ZDBINPE; ZDCDDVL (drop‑downs); ZDCIFIC (field hints). |
| Design | Python metadata service with JSON schemas/layouts in Postgres; Next.js dynamic form renderer; validation via BRF+ through BTP; common error handling aligned to ZDMINPE messages. |

A5 – e‑Filing & Case Submission Gateway

| Field | Description |
| --- | --- |
| ID | A5 |
| Microservice | e‑Filing & Case Submission Gateway |
| Business Purpose / BRD18 Link | Accepts and orchestrates submissions for returns and all inspection forms (main and sub‑applications). |
| Core SAP / BRD18 Objects | DFMCARETURN; INxx TTF tables; attachments (I101–I119). |
| Design | Python ingestion service; async queue; Postgres submission log and technical statuses; Next.js submission flows; calls SAP posting APIs. |

A6 – Omni‑Channel Notification Service

| Field | Description |
| --- | --- |
| ID | A6 |
| Microservice | Omni‑Channel Notification Service |
| Business Purpose / BRD18 Link | Manages email/SMS/portal notifications for workflow and SLA events (for example I001–I018, IA01–IA20). |
| Core SAP / BRD18 Objects | Correspondence types I001–I018, IA01–IA20; ZDCADHOCDUNN; ZDCWFCALL. |
| Design | Python notification service; templates and preferences in Postgres; integration to SMS/ESP; events from SAP/BTP. |

A7 – Chatbot / Virtual Assistant

| Field | Description |
| --- | --- |
| ID | A7 |
| Microservice | Chatbot / Virtual Assistant |
| Business Purpose / BRD18 Link | Provides conversational guidance for taxpayers and officers (for example CT inspection FAQs, “how to respond to INPR”). |
| Core SAP / BRD18 Objects | Read‑only access to inspection and TRM status; BP data. |
| Design | Next.js chat UI; Python AI‑bot microservice using LLM; Postgres for FAQs and logs; restricted SAP read via BTP. |

A8 – Consent & Communications Preference Service

| Field | Description |
| --- | --- |
| ID | A8 |
| Microservice | Consent & Communications Preference Service |
| Business Purpose / BRD18 Link | Captures and enforces taxpayer/party consent and preferred channels. |
| Core SAP / BRD18 Objects | BP communication attributes; consent Z‑tables. |
| Design | Python consent service; Postgres consent ledger; checks used by A6 and all outbound flows; Next.js profile UI. |

B. Identity, Access & Trust (B1–B7)

B1 – Identity Federation & SSO

| Field | Description |
| --- | --- |
| ID | B1 |
| Microservice | Identity Federation & SSO |
| Business Purpose / BRD18 Link | SSO across SAP TRM, GLIMMORA™ UI, and AI tools for officers, taxpayers, external agencies. |
| Core SAP / BRD18 Objects | SAP IAS/IdM; BP–user mappings. |
| Design | Python auth gateway (OIDC/SAML); token services; Next.js route guards; tokens validated in all microservices. |

B2 – Role & Authorization Service

| Field | Description |
| --- | --- |
| ID | B2 |
| Microservice | Role & Authorization Service |
| Business Purpose / BRD18 Link | RBAC/ABAC for L1–L5 roles, public prosecutor, other FTA departments, external entities. |
| Core SAP / BRD18 Objects | SAP roles and org structure; Z‑config. |
| Design | Python auth service; Postgres policy store; role/attribute evaluation per request; integrated with B1. |

B3 – Digital Signature Service

| Field | Description |
| --- | --- |
| ID | B3 |
| Microservice | Digital Signature Service |
| Business Purpose / BRD18 Link | Capture of signatures for inspectors, witnesses, attendees (I110, I117) within INIF/INIA. |
| Core SAP / BRD18 Objects | I110 Witness Signature, I117 Attendee Signature; attachment framework. |
| Design | Next.js signature pad; Python signature API; object storage plus Postgres metadata; SAP link via FBNUM. |

B4 – Evidence Capture & Management Service

| Field | Description |
| --- | --- |
| ID | B4 |
| Microservice | Evidence Capture & Management Service |
| Business Purpose / BRD18 Link | Manages evidence (photos, documents, reports) for seizures and incidents. |
| Core SAP / BRD18 Objects | I105 Photo Evidence, I106 Seizure of Asset, I107 Seizure of Document, I114 Incident Report, I119 Supporting Evidence. |
| Design | Next.js upload components; Python evidence service; Postgres evidence index; S3‑style storage; references in TRM docs. |

B5 – Audit Logging Service

| Field | Description |
| --- | --- |
| ID | B5 |
| Microservice | Audit Logging Service |
| Business Purpose / BRD18 Link | Central audit trail for critical actions (INPE start/end, INPT approve, INPR route, payment postings). |
| Core SAP / BRD18 Objects | DFMCARETURN; form TTF; ZDCUSRSTATEXT. |
| Design | Python logging service; structured JSON logs; stored in Postgres/log store; accessible for compliance and forensics. |

B6 – Privacy & Masking Service

| Field | Description |
| --- | --- |
| ID | B6 |
| Microservice | Privacy & Masking Service |
| Business Purpose / BRD18 Link | Masking/anonymization of PII in APIs and UI (Emirates ID, passport, contact data) based on role. |
| Core SAP / BRD18 Objects | BUT0ID; ADR2/ADR6; ZDCCONFIG settings. |
| Design | Python masking middleware; Postgres rule definitions; used by all microservices and Next.js UI components. |

B7 – Fraud / Abuse Protection Gateway

| Field | Description |
| --- | --- |
| ID | B7 |
| Microservice | Fraud / Abuse Protection Gateway |
| Business Purpose / BRD18 Link | API gateway protection for brute‑force, scraping, and DoS on public‑facing services. |
| Core SAP / BRD18 Objects | N/A. |
| Design | Python/NGW gateway layer; rate limiting, IP reputation in Postgres; integrates with WAF and IdP. |

C. Taxpayer & Party Master Data (C1–C10)

C1 – Party Master Service

| Field | Description |
| --- | --- |
| ID | C1 |
| Microservice | Party Master Service |
| Business Purpose / BRD18 Link | Canonical party/taxpayer API used in INCD (case details). |
| Core SAP Objects | BUT000, BUT0ID, BUT021FS, ADRC, ADR2, ADR6; ZZNAME2EN/AR. |
| Design | Python API with caching; Postgres cache; used by forms and workbench. |

C2 – Registration & Forced Registration Service

| Field | Description |
| --- | --- |
| ID | C2 |
| Microservice | Registration & Forced Registration Service |
| Business Purpose / BRD18 Link | Registration flows plus forced registration following inspections (portal user creation for unregistered taxpayer). |
| Core SAP Objects | BP creation; DFACTS obligations; TRM registration forms. |
| Design | Next.js journeys; Python orchestration; Postgres drafts; SAP commit via BTP. |

C3 – TIN/TRN Service

| Field | Description |
| --- | --- |
| ID | C3 |
| Microservice | TIN/TRN Service |
| Business Purpose / BRD18 Link | Validation and lookup of TIN, VAT TRN, Excise TRN, CT TRN. |
| Core SAP Objects | DFMCARETURN‑TAXPAYER; DPSOBBPACC. |
| Design | Python microservice; Postgres index; synchronous checks from all relevant forms. |

C4 – Address & Geo Service

| Field | Description |
| --- | --- |
| ID | C4 |
| Microservice | Address & Geo Service |
| Business Purpose / BRD18 Link | Standardized address and Emirate/area mapping in inspection case details. |
| Core SAP Objects | ADRC, BUT021FS; ZDCDDVL (AEMIRATE, AADDAREA). |
| Design | Python geo service; Postgres reference tables; Next.js UI controls. |

C5 – Activity Classification Service

| Field | Description |
| --- | --- |
| ID | C5 |
| Microservice | Activity Classification Service |
| Business Purpose / BRD18 Link | Industry/sector classification for risk and planning. |
| Core SAP Objects | TB038B; BUT0IS (INDSECTOR). |
| Design | Python service; Postgres classification dictionary; used for risk scoring. |

C6 – Relationship & Violator Graph Service

| Field | Description |
| --- | --- |
| ID | C6 |
| Microservice | Relationship & Violator Graph Service |
| Business Purpose / BRD18 Link | Relationships between taxpayers, violators, witnesses, other contacts. |
| Core SAP Objects | BP relationships; INVD violator details; INIF attendees/contacts. |
| Design | Python graph engine; Postgres graph representation; Next.js graph visualizations. |

C7 – Obligation Determination Service

| Field | Description |
| --- | --- |
| ID | C7 |
| Microservice | Obligation Determination Service |
| Business Purpose / BRD18 Link | Determines obligations and accounts for assessment and penalty postings. |
| Core SAP Objects | DFACTS; PSCD contract accounts; BRF+ rules. |
| Design | Python rules service; Postgres for outcomes; integration to PSCD. |

C8 – Agent / Representative Service

| Field | Description |
| --- | --- |
| ID | C8 |
| Microservice | Agent / Representative Service |
| Business Purpose / BRD18 Link | Agents and representatives management including inspection‑related contact. |
| Core SAP Objects | BP roles; agent relationships. |
| Design | Python agent service; Postgres mandates; integrated into access control and communication. |

C9 – Document Vault Index Service

| Field | Description |
| --- | --- |
| ID | C9 |
| Microservice | Document Vault Index Service |
| Business Purpose / BRD18 Link | Unified index for all documents and reports (I300, I301, I303). |
| Core SAP Objects | Attachment framework; I300, I301, I303 doc types. |
| Design | Python indexer; Postgres document index; Next.js document search and viewer. |

C10 – Master Data Quality Service

| Field | Description |
| --- | --- |
| ID | C10 |
| Microservice | Master Data Quality Service |
| Business Purpose / BRD18 Link | Data quality monitoring (for example invalid IDs, incomplete contact data repeatedly surfaced in inspections). |
| Core SAP Objects | BP master; ZDCCONFIG thresholds. |
| Design | Python DQ jobs; Postgres rules and results; dashboards in Next.js. |

D. Returns, Declarations & Assessment (D1–D10)

D1 – Return & Case Type Catalogue

| Field | Description |
| --- | --- |
| ID | D1 |
| Microservice | Return & Case Type Catalogue |
| Business Purpose / BRD18 Link | Catalogue of tax returns and inspection bundle types. |
| Core SAP / BRD18 Objects | Bundle types INPE/INPA/INPT/INPR; TRMGEN status profile. |
| Design | Python catalogue service; Postgres metadata; used by portals and workbench. |

D2 – Draft & Submission Service

| Field | Description |
| --- | --- |
| ID | D2 |
| Microservice | Draft & Submission Service |
| Business Purpose / BRD18 Link | Draft management and final submission for INCD–INIA, INPA, INPT, INPR. |
| Core SAP / BRD18 Objects | All INxx scenarios; TTF tables; DFMCARETURN. |
| Design | Python orchestration; Postgres draft store; Next.js wizards; BRF+ validations. |

D3 – Validation & Rules Service

| Field | Description |
| --- | --- |
| ID | D3 |
| Microservice | Validation & Rules Service |
| Business Purpose / BRD18 Link | Encapsulates business rules and validations (for example mandatory fields, ZDMINPE codes). |
| Core SAP / BRD18 Objects | BRF+ ZDBINPE; ZDCCONFIG; processing reasons INPE0001–INPE0019. |
| Design | Python rules adapter calling BRF+; Postgres rule definitions. |

D4 – Tax Calculation & Assessment Orchestrator

| Field | Description |
| --- | --- |
| ID | D4 |
| Microservice | Tax Calculation & Assessment Orchestrator |
| Business Purpose / BRD18 Link | Calculation of penalties and tax assessments resulting from inspections. |
| Core SAP / BRD18 Objects | PSCD posting configuration; BLART DC; I303 Tax Assessment Report. |
| Design | Python calculation engine; Postgres intermediate results; integration to PSCD BAPIs. |

D5 – Notice & Correspondence Service

| Field | Description |
| --- | --- |
| ID | D5 |
| Microservice | Notice & Correspondence Service |
| Business Purpose / BRD18 Link | Management of notices triggered by inspection outcomes and SLAs. |
| Core SAP / BRD18 Objects | I001–I018, IA01–IA20 correspondence types; document types I001–I018. |
| Design | Python service; Postgres correspondence log; used by A6 for channel delivery. |

D6 – SLA & Escalation Service

| Field | Description |
| --- | --- |
| ID | D6 |
| Microservice | SLA & Escalation Service |
| Business Purpose / BRD18 Link | SLA calculation and escalations for inspection assessments and fraud referrals. |
| Core SAP / BRD18 Objects | IA13–IA20; status IP013–IP018; ZDCWFCALL. |
| Design | Python SLA engine; Postgres SLA config; batch jobs; events to workbench and notifications. |

D7 – Recommendation Orchestration Service

| Field | Description |
| --- | --- |
| ID | D7 |
| Microservice | Recommendation Orchestration Service |
| Business Purpose / BRD18 Link | Handles INPR recommendations to other FTA departments. |
| Core SAP / BRD18 Objects | INPR scenario; recommendation fields; workflows. |
| Design | Python orchestration; Postgres recommendation registry; Next.js views for sending/receiving recommendations. |

D8 – Inspection Plan Impact Service

| Field | Description |
| --- | --- |
| ID | D8 |
| Microservice | Inspection Plan Impact Service |
| Business Purpose / BRD18 Link | Links outcomes to periodic/annual plans (BP03). |
| Core SAP / BRD18 Objects | Plan IDs in INCD; BP03 tables. |
| Design | Python analytics service; Postgres metrics; dashboards for management. |

D9 – Report Generation & Delivery Service

| Field | Description |
| --- | --- |
| ID | D9 |
| Microservice | Report Generation & Delivery Service |
| Business Purpose / BRD18 Link | Triggers and tracks EFRM reports I300, I301, I303 based on INIF/INIA. |
| Core SAP / BRD18 Objects | I300, I301, I303; related attachments. |
| Design | Python report trigger service; Postgres for report log; integration to SAP forms; Next.js download UI. |

D10 – Tax Fraud / Investigation Transfer Service

| Field | Description |
| --- | --- |
| ID | D10 |
| Microservice | Tax Fraud / Investigation Transfer Service |
| Business Purpose / BRD18 Link | Transfers potential fraud cases to Tax Fraud & Investigation BU. |
| Core SAP / BRD18 Objects | INIA fields A08TAXFRAUD and justification; IA12; fraud case type. |
| Design | Python intake service; Postgres queue; integration to fraud case system. |

E. Billing, Accounting & Collections (PSCD) (E1–E6)

E1 – Contract Account & Posting Service

| Field | Description |
| --- | --- |
| ID | E1 |
| Microservice | Contract Account & Posting Service |
| Business Purpose | Creates contract account 90 and posts inspection‑origin liabilities. |
| Core SAP Objects | PSCD open items; contract account 90; BLART DC. |
| Design | Python orchestration; Postgres staging; PSCD BAPIs. |

E2 – Payment Reference & GIBAN Service

| Field | Description |
| --- | --- |
| ID | E2 |
| Microservice | Payment Reference & GIBAN Service |
| Business Purpose | Sends payment reference details to central bank/payment network and tracks status (ZDRINPEPAY logic). |
| Core SAP Objects | ZDTINPEPAY; ZDTGIBANTRN; ZDTGIBANPREALL. |
| Design | Python payment service; Postgres reference state; banking integration; hooks to E5 and A6. |

E3 – Collections & Dunning Strategy Service

| Field | Description |
| --- | --- |
| ID | E3 |
| Microservice | Collections & Dunning Strategy Service |
| Business Purpose | Manages dunning sequences and collection strategies on inspection‑derived penalties. |
| Core SAP Objects | PSCD dunning config; ZDCADHOCDUNN. |
| Design | Python strategy engine; Postgres config; interacts with PSCD dunning and officer workbench. |

E4 – Refund & Adjustment Service

| Field | Description |
| --- | --- |
| ID | E4 |
| Microservice | Refund & Adjustment Service |
| Business Purpose | Supports refund/adjustment flows if assessments are revised. |
| Core SAP Objects | PSCD adjustments; TRM reversals. |
| Design | Python microservice; Postgres adjustment requests; integrated with D4 and TRM. |

E5 – Payment Status Sync Service

| Field | Description |
| --- | --- |
| ID | E5 |
| Microservice | Payment Status Sync Service |
| Business Purpose | Maintains microservice‑layer view of payment status for enforcement and risk. |
| Core SAP Objects | PSCD documents, clearing data. |
| Design | Python sync jobs; Postgres cache; consumed by G1–G3. |

E6 – Collections Analytics Service

| Field | Description |
| --- | --- |
| ID | E6 |
| Microservice | Collections Analytics Service |
| Business Purpose | Analytics on collection effectiveness for inspection‑origin liabilities. |
| Core SAP Objects | PSCD, TRM, microservice logs. |
| Design | Python analytics; Postgres reporting schema; dashboards in Next.js. |

F. Compliance, Risk, Audit & Investigation (F1–F7)

F1 – Compliance Monitoring Service

| Field | Description |
| --- | --- |
| ID | F1 |
| Microservice | Compliance Monitoring Service |
| Business Purpose | Tracks compliance KPIs, repeat offenders, non‑compliance patterns. |
| Core SAP/BRD18 Objects | INxx data; TRM history; PSCD. |
| Design | Python monitoring service; Postgres KPI layer; dashboards. |

F2 – Risk Scoring Engine

| Field | Description |
| --- | --- |
| ID | F2 |
| Microservice | Risk Scoring Engine |
| Business Purpose | Computes risk scores for taxpayers/inspections using BRD18 data and history. |
| Core SAP/BRD18 Objects | Inspection data; sector; geography; previous cases. |
| Design | Python ML models; Postgres feature store; AI Core deployment; scores surfaced in workbench. |

F3 – Inspection Case Selection & Allocation Service

| Field | Description |
| --- | --- |
| ID | F3 |
| Microservice | Inspection Case Selection & Allocation Service |
| Business Purpose | Supports periodic/annual plan creation and allocation (BP03). |
| Core SAP/BRD18 Objects | BP03 tables; ZDCINPEOFFICER; SWWUSERWI. |
| Design | Python selection/allocation engine; Postgres plan data; Next.js planning UI. |

F4 – CT Inspection Case Management Service

| Field | Description |
| --- | --- |
| ID | F4 |
| Microservice | CT Inspection Case Management Service |
| Business Purpose | Overall orchestration of INPE/INPA/INPT/INPR lifecycles per BRD18, including creation, status changes, clarifications, approvals and closure. |
| Core SAP/BRD18 Objects | INCD, INAS, INII, INVD, INSZ, INTC, INVP, INIF, INIA; bundles INPE/INPA/INPT/INPR. |
| Design | Python orchestration service; Postgres case state store; integration with A3 workbench, A4 forms, D‑series services and E‑series posting services. |

F5 – Seizure & Violation Management Service

| Field | Description |
| --- | --- |
| ID | F5 |
| Microservice | Seizure & Violation Management Service |
| Business Purpose | Manages seizures, violations, sanctions and related follow‑up actions. |
| Core SAP/BRD18 Objects | INVD violator details; INSZ seizure data; I106, I107 evidence links. |
| Design | Python service; Postgres seizure/violation schema; tightly integrated with B4 Evidence service and D4/E1 assessment/posting flows. |

F6 – Legal Case & Prosecution Interface Service

| Field | Description |
| --- | --- |
| ID | F6 |
| Microservice | Legal Case & Prosecution Interface Service |
| Business Purpose | Interfaces inspection outcomes to legal/court/prosecution systems, tracks status and feedback. |
| Core SAP/BRD18 Objects | Legal case fields in INIA/INPR; IA‑series notices. |
| Design | Python integration microservice; Postgres legal interface log; integration with external court/prosecution systems. |

F7 – Audit & Investigation Analytics Service

| Field | Description |
| --- | --- |
| ID | F7 |
| Microservice | Audit & Investigation Analytics Service |
| Business Purpose | Analytics on inspection, fraud referrals and investigation outcomes to refine risk models and planning. |
| Core SAP/BRD18 Objects | INxx historical data; fraud transfer data from D10; PSCD collections. |
| Design | Python analytics engine; Postgres analytical schema feeding BI/AI models. |

G. Integration, Data & Analytics Platform (G1–G7)

G1 – API Gateway & Routing Service

| Field | Description |
| --- | --- |
| ID | G1 |
| Microservice | API Gateway & Routing Service |
| Business Purpose | Provides single API entry‑point for external/internal consumers; routing, throttling, security. |
| Core SAP / BRD18 Objects | N/A; fronts SAP/BTP/microservice APIs. |
| Design | Gateway layer (can be BTP API Management plus custom Python components); Postgres for API configs and usage metrics. |

G2 – Event Bus Orchestrator Service

| Field | Description |
| --- | --- |
| ID | G2 |
| Microservice | Event Bus Orchestrator Service |
| Business Purpose | Manages business events across microservices and SAP (CT inspection events, payment events, risk events). |
| Core SAP / BRD18 Objects | Event Mesh topics; inspection and posting events. |
| Design | Python event dispatcher; subscriptions; Postgres event catalog; integration with SAP Event Mesh. |

G3 – Data Ingestion & ETL Service

| Field | Description |
| --- | --- |
| ID | G3 |
| Microservice | Data Ingestion & ETL Service |
| Business Purpose | Ingests data from SAP, external systems and files into tax data mart and feature stores. |
| Core SAP / BRD18 Objects | TRM/PSCD tables; INxx data; external sources. |
| Design | Python ETL jobs; Postgres staging; load into BW/4HANA or Datasphere and AI feature stores. |

G4 – Search & Indexing Service

| Field | Description |
| --- | --- |
| ID | G4 |
| Microservice | Search & Indexing Service |
| Business Purpose | Full‑text / faceted search across taxpayers, cases, documents, notices. |
| Core SAP / BRD18 Objects | BP master; inspection cases; I300/I301/I303 documents. |
| Design | Python indexers; Postgres plus search engine (for example OpenSearch); APIs consumed by A1/A3. |

G5 – Reporting & BI Service

| Field | Description |
| --- | --- |
| ID | G5 |
| Microservice | Reporting & BI Service |
| Business Purpose | Provides curated datasets and semantic models for BI tools (for example SAC). |
| Core SAP / BRD18 Objects | Tax data mart; INxx analytics; PSCD collections. |
| Design | Data models in BW/4HANA/Datasphere; Python helper services; exposed via BTP. |

G6 – Forecasting & Scenario Analytics Service

| Field | Description |
| --- | --- |
| ID | G6 |
| Microservice | Forecasting & Scenario Analytics Service |
| Business Purpose | Revenue forecasting and scenario simulations using AI/time‑series models. |
| Core SAP / BRD18 Objects | Historical returns, collections, inspection outcomes. |
| Design | Python/AI models; Postgres scenario store; integration with AI Core and BI dashboards. |

G7 – MLOps & Model Registry Service (H7 in stack)

| Field | Description |
| --- | --- |
| ID | G7 |
| Microservice | MLOps & Model Registry Service |
| Business Purpose | Manages model lifecycle (versions, approvals, deployment status). |
| Core SAP / BRD18 Objects | N/A; referenced by AI services and governance. |
| Design | Python MLOps services; Postgres model registry; integration with SAP AI Core and Responsible AI workflows. |

H. Cross‑Cutting AI, Security, DR & Operations (H1–H7)

These are logical services supporting AI governance, monitoring, security and DR as reflected in Annexures E–H.

H1 – Central Monitoring & Alerting Service

| Field | Description |
| --- | --- |
| ID | H1 |
| Microservice | Central Monitoring & Alerting Service |
| Business Purpose | Aggregates metrics, logs and traces; implements alert rules. |
| Core SAP / BRD18 Objects | N/A; consumes telemetry from all layers. |
| Design | Uses observability stack (for example Prometheus/Grafana/ELK); Python adapters for custom metrics. |

H2 – Security Policy & Config Service

| Field | Description |
| --- | --- |
| ID | H2 |
| Microservice | Security Policy & Config Service |
| Business Purpose | Central management of security policies used by B‑ and E‑series services (password rules, IP allow/deny, crypto settings). |
| Core SAP / BRD18 Objects | ZDCCONFIG; security‑related reference tables. |
| Design | Python config service; Postgres policy store; policies pushed to gateways and microservices. |

H3 – DR Orchestration Service

| Field | Description |
| --- | --- |
| ID | H3 |
| Microservice | DR Orchestration Service |
| Business Purpose | Supports runbooks for failover/failback of microservice components (aligned with Annexure H). |
| Core SAP / BRD18 Objects | N/A; coordinates infra‑level actions. |
| Design | Python service integrated with infra tooling (for example Kubernetes operators, DB tooling); logs to Postgres. |

H4 – Configuration & Feature Flag Service

| Field | Description |
| --- | --- |
| ID | H4 |
| Microservice | Configuration & Feature Flag Service |
| Business Purpose | Centralized configuration and feature toggles across services (used for phased rollout and A/B testing). |
| Core SAP / BRD18 Objects | N/A. |
| Design | Python config service; Postgres config store; SDKs for Next.js/Python clients. |

H5 – Job Scheduling & Batch Service

| Field | Description |
| --- | --- |
| ID | H5 |
| Microservice | Job Scheduling & Batch Service |
| Business Purpose | Scheduling of batch jobs (data loads, SLA checks, dunning runs, analytics refresh). |
| Core SAP / BRD18 Objects | Links to SAP batch jobs via BTP integration. |
| Design | Python scheduler; Postgres job metadata; dashboards in monitoring stack. |

H6 – Knowledge Base & Documentation Service

| Field | Description |
| --- | --- |
| ID | H6 |
| Microservice | Knowledge Base & Documentation Service |
| Business Purpose | Central repository of user guides, runbooks, FAQs, linked to A7 chatbot and training content. |
| Core SAP / BRD18 Objects | N/A; may reference objects in documentation. |
| Design | Next.js UI; Python content service; Postgres content index; integration with chatbot. |

H7 – AI Governance & Audit Service (corresponds with model registry/governance referenced in main SOW)

| Field | Description |
| --- | --- |
| ID | H7 |
| Microservice | AI Governance & Audit Service |
| Business Purpose | Captures model approvals, AI‑DPIA references, bias/explainability reports, decision logs needed for regulatory audits. |
| Core SAP / BRD18 Objects | N/A; bound to AI/inspection use‑cases conceptually. |
| Design | Python governance service; Postgres governance store; integrates with G7 MLOps, F2/F7 analytics, and Annexure G privacy processes. |

### Annexure B – RACI Matrix (with AI Microservices)

This annexure defines detailed responsibilities across Client and Partner for major workstreams, including AI microservices, Next.js, SAP TRM/PSCD, data, and MLOps.

B.1 Roles

Client Roles

- CS – Client Sponsor

- BPO – Business Process Owners (Tax, Collections, Inspection, Enforcement)

- CIT – Client IT (SAP/Basis, infrastructure, security)

- CDR – Client Data & Risk / Analytics Team

Partner Roles

- PM – Program/Project Manager

- EA – Enterprise/Solution Architect

- AIMA – AI & Microservices Architect

- NJL – Next.js Lead / Front‑end Engineers

- PYL – Python Microservices Lead & Developers

- TRM – SAP TRM/PSCD Functional Lead & Consultants

- SAPT – SAP Technical Lead (ABAP, CDS, Fiori, BTP Integration)

- DAL – Data & Analytics Lead & Engineers

- MLOps – MLOps Engineer

- QA – Test Manager & Testers

- CTL – Change & Training Lead

RACI legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

B.2 Workstream‑Level RACI

Use a Word table with columns: Workstream / Activity, CS, BPO, CIT, CDR, PM, EA, AIMA, NJL, PYL, TRM, SAPT, DAL, MLOps, QA, CTL.

| Workstream / Activity | CS | BPO | CIT | CDR | PM | EA | AIMA | NJL | PYL | TRM | SAPT | DAL | MLOps | QA | CTL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project governance & steering | A | C | I | I | R | C | I | I | I | I | I | I | I | I | I |
| Scope definition & prioritization | A | R | I | C | R | C | C | C | C | C | C | C | I | I | I |
| Target architecture (SAP + AI stack) | I | C | C | C | C | A | R | C | C | C | C | C | C | I | I |
| TRM/PSCD functional design | I | A/R | I | C | C | C | I | I | I | A/R | C | C | I | I | I |
| TRM/PSCD config & enhancements | I | C | I | I | C | C | I | I | I | A/R | R | I | I | I | I |
| AI use‑case definition | I | A/R | I | A/R | C | C | R | I | I | C | I | C | C | I | I |
| AI model design & selection | I | C | I | A/R | C | C | A/R | I | I | C | I | C | R | I | I |
| Microservices architecture & patterns | I | I | C | I | C | C | A/R | I | R | C | C | I | C | I | I |
| Implement domain microservices (A–H) | I | C | I | C | C | C | C | I | A/R | C | C | I | I | I | I |
| Next.js UX design & implementation | I | A/R | I | C | C | C | C | A/R | I | C | I | I | I | I | C |
| SAP integration design & build (BTP) | I | C | C | I | C | C | C | I | C | C | A/R | I | I | I | I |
| Data mart & analytics implementation | I | C | C | A/R | C | C | I | I | I | C | I | A/R | I | I | I |
| Test strategy & execution | I | C | I | C | C | C | C | I | C | C | C | C | C | A/R | I |
| UAT support & sign‑off | I | A/R | I | C | C | C | C | C | C | C | I | I | I | R | C |
| Training & change management | I | A/R | I | C | C | C | C | C | C | C | I | C | I | I | A/R |
| Cutover & Go‑Live | A | C | A/R | C | A/R | C | C | C | C | C | C | C | C | C | C |
| Hypercare & support transition | A | C | A/R | C | A/R | C | C | C | C | C | C | C | C | C | C |  |

B.3 AI‑Specific Activities RACI

Use a second table for AI‑specific activities.

| AI / Microservice Activity | CS | BPO | CIT | CDR | PM | EA | AIMA | NJL | PYL | TRM | SAPT | DAL | MLOps | QA | CTL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Define AI use‑cases & KPIs | I | A/R | I | A/R | C | C | R | I | I | C | I | C | C | I | I |
| Data sourcing & feature design | I | C | C | A/R | C | C | C | I | C | C | C | A/R | C | I | I |
| Model training & validation | I | C | I | A/R | C | C | C | I | C | I | I | C | A/R | I | I |
| AI model deployment & rollback | I | I | C | I | C | C | C | I | C | I | I | I | A/R | I | I |
| AI governance & ethics reviews | A | A/R | I | A/R | C | C | C | I | I | C | I | C | C | I | I |  |

### Annexure C – Testing Strategy

This annexure defines the testing strategy for SAP TRM/PSCD, GLIMMORA™ Next.js front‑end, Python microservices, PostgreSQL, and AI models.

Process Simulation Testing: Test packs include registration amendment workflow, certificate printing workflow, clearance certificate issuance, effective date modification, and maker‑checker approval cycles.

C.1 Objectives and Principles

- Verify end‑to‑end functional correctness across all tax journeys, including BRD18 CT Inspection and Enforcement.

- Assure non‑functional requirements (performance, security, usability, availability, DR) are met.

- Apply “shift‑left” testing with strong unit and service‑level automation to reduce later‑stage defects.

- Ensure AI models are valid, fair and robust before production use.

C.2 Test Phases

- Unit Testing

  - Python microservices: business logic with integrations mocked.

  - Next.js components: rendering, validation, navigation.

  - SAP ABAP/CDS/BRF+ logic: ABAP Unit, BRF+ function testing.

- Service & Integration Testing

  - Microservice ↔ Postgres interactions.

  - Microservice ↔ BTP ↔ SAP TRM/PSCD flows.

  - External integrations (payment gateways, ID services) using test endpoints.

- System Integration Testing (SIT)

  - End‑to‑end flows across SAP, microservices, front‑end, and external systems.

  - Includes CT Inspection scenarios from BRD18 (INCD–INIA, INPE/INPA/INPT/INPR).

- User Acceptance Testing (UAT)

  - Business validation of key journeys (registration, returns, collections, inspection/enforcement, disputes).

  - Test scripts based on business scenarios and regulatory requirements.

- Regression Testing

  - Ensures existing functionality remains stable after changes.

  - Automated regression suite for microservices and front‑end where feasible.

- Performance & Volume Testing

  - Load and stress tests for peak filing and inspection campaigns.

  - Focus on critical APIs, microservices, and key SAP processes.

- Security & Penetration Testing

  - Application security (OWASP Top 10), API security and infrastructure security tests.

  - Checks aligned with ISO 27001, NIST, NESA and local standards.

- AI & MLOps Testing

  - Data pipeline tests (data quality, drift detection).

  - Model performance validation (AUC, precision/recall, stability across segments).

  - Fairness/bias testing and explainability checks.

C.3 Test Deliverables

- Master Test Strategy and detailed Test Plans per phase.

- Test case and script repositories with traceability to requirements and BRD18.

- Automated test suites for microservices and front‑end where appropriate.

- Test execution reports, defect reports and metrics (coverage, defect density).

- Phase‑end Test Summary Reports (SIT, UAT, Performance) and formal sign‑off.

C.4 Environments and Test Data

- Dedicated environments: DEV, SIT/QA, UAT, Performance, PRE‑PROD.

- Realistic, anonymized data sets across tax types, industries, geographies and CT inspection scenarios.

- Synthetic data generation for AI model training and testing where production data cannot be used.

C.5 Roles and Responsibilities

- Test Manager (QA) – owns overall test strategy, planning and execution oversight.

- Technical Leads (SAP TRM/PSCD, Next.js, Python, Data, MLOps) – own unit/service tests and technical support.

- Client BPOs – execute UAT scripts and provide final acceptance.

- Security Team – runs security and penetration testing.

C.6 Defect Management Framework

Severity Levels

- Sev 1 – Critical outage or major SIT/UAT blocker with no workaround.

- Sev 2 – Major functionality impaired; workaround exists but not sustainable.

- Sev 3 – Minor functional issues; acceptable for go‑live with plan to resolve.

- Sev 4 – Cosmetic issues; no process impact.

Defect Lifecycle
New → Triaged → Assigned → In Progress → Resolved → Verified → Closed / Reopened

Resolution SLAs (illustrative)

- SIT/UAT Sev 1 – fix and re‑test within 24 hours.

- SIT/UAT Sev 2 – fix within 3 business days.

- Sev 3/4 – per agreed release cadence.

Tooling & Integration

- Defects tracked in Client’s ALM tool (for example JIRA, Azure DevOps, Solution Manager).

- Integration with CI/CD pipelines to link builds and tests.

### Annexure D – Deployment Strategy

This annexure describes how SAP TRM/PSCD, BTP, Kubernetes, Postgres and AI stack components are built, deployed and promoted through environments.

D.1 Landscape and Environments

- SAP: DEV, QA/SIT, PRE‑PROD, PROD.

- BTP subaccounts per environment, aligned with SAP landscape.

- Kubernetes clusters and managed Postgres per environment; separate AI Core workspaces per landscape.

D.2 CI/CD Pipelines

- Source control in Git with branching policies and pull requests.

- Separate pipelines per component type (Next.js, Python microservices, AI models, infra manifests).

- Automated build, static analysis, unit tests and container image creation.

- SAP transports managed via Client tooling (ChaRM/Solution Manager or equivalent).

D.3 Deployment Patterns

- Blue‑green or canary deployments for microservices and front‑end with health checks and automatic rollbacks.

- Transport waves and controlled cutover for SAP TRM/PSCD.

- Versioned AI model releases, including shadow testing and rollback.

D.4 Cutover and Rollback

- Detailed cutover runbook: task sequence, responsibilities, checkpoints, and go/no‑go criteria.

- Rollback plans: re‑deploy previous app images, restore databases (where safe), revert model versions.

- Communication plan for cutover including stakeholder notifications and war‑room structure.

### Annexure E – Monitoring & Logging Strategy

Defines the observability strategy across SAP, BTP, Kubernetes, Postgres, microservices, Next.js, and AI.

E.1 Observability Pillars

- Logs – structured JSON logs for microservices, web access logs, SAP app/system logs, with PII‑aware logging practices.

- Metrics – infra metrics, service SLIs (latency, error rate, throughput), DB metrics, AI model performance metrics.

- Traces – distributed traces for key user journeys across Next.js, microservices, BTP, SAP via OpenTelemetry.

E.2 Architecture

- Cluster‑level log collectors on Kubernetes shipping to central log storage/SIEM.

- Prometheus‑style metrics collection and dashboards (for example Grafana).

- Trace backend (Jaeger/Tempo/Service Map) integrated with microservices and front‑end.

- SAP monitored via existing tools (Solution Manager/CCMS/Fiori), with integration to central dashboards where feasible.

E.3 AI Monitoring

- Capture of model‑level metrics (accuracy, drift, latency, input distributions).

- Alerts when thresholds breach (for example performance degradation, unexpected drift).

- Dashboards tailored for AI Governance Board and risk teams.

E.4 SLOs & Alerting

- SLIs and SLOs defined for critical APIs and user journeys, with alerts when SLOs are at risk.

- On‑call schedules and escalation procedures integrated with incident management.

### Annexure F – Security & Compliance Strategy

Overall security architecture across application, data, infrastructure and AI, aligned to recognized standards.

Role‑Based Access Control Enhancements: Roles include Taxpayer, Tax Officer, Supervisor, Auditor, and Administrator with granular permissions.

F.1 Security Architecture & Controls

- Application Security (Next.js & Python): secure coding, input validation, CSRF/XSS defenses, output encoding, secure cookies.

- API Security: OAuth2/OIDC tokens, mutual TLS, rate limiting, schema validation.

- Data Security (SAP & Postgres): encryption at rest/in transit, strong authentication, row/column‑level controls, secured backups.

- Infrastructure Security: hardened Kubernetes nodes, RBAC, network policies, secrets management, image scanning.

- AI Security: protection against data poisoning, prompt injection, model theft; strict access control on model endpoints.

F.2 Compliance Standards

- ISO 27001 – information security management framework and mapped controls.

- NIST Cybersecurity Framework – controls mapped to Identify/Protect/Detect/Respond/Recover.

- UAE NESA / local government frameworks – mandated controls for government entities (where applicable).

- GDPR & Data Residency – GDPR principles and local data laws, in conjunction with Annexure G (for example minimisation, lawful basis, RoPA, DPIA).

F.3 DevSecOps & Security Governance

- SAST, SCA and container scanning integrated into CI/CD pipelines.

- Regular penetration tests and vulnerability assessments.

- Security incident response processes with defined roles and playbooks.

- Periodic security reviews and audits for SAP and microservice layers.

### Annexure G – Data Privacy & GDPR Compliance

This annexure describes the privacy framework, focusing on GDPR and local data protection requirements.

G.1 GDPR Framework

- Roles – clear definition of Controller and Processor roles; appointment of a DPO.

- Lawful Bases & Purpose Limitation – defined per processing activity; purposes limited to tax administration and related legal obligations.

- Data Minimisation & Storage Limitation – collection/retention limited to what is necessary; minimized data to AI functions where possible.

- Data Subject Rights – processes and APIs for access, rectification, erasure, restriction, portability and objection, including inspection‑related records.

- DPIA & AI‑DPIA – impact assessments for high‑risk processing and AI use‑cases (CT inspections, risk scoring).

- RoPA & Data Transfers – Records of Processing Activities and safeguards for cross‑border transfers.

G.2 Data Retention Policy

Use a Word table as below.

| Data Type | Retention |
| --- | --- |
| Tax Returns & Assessments | 10 years from end of tax period |
| Inspection Records & Evidence | 7 years from case closure (or longer per law) |
| Payment & Transaction Logs | 10 years |
| AI Model Logs and Decisions | 5–7 years for auditability, subject to policy |
| Operational Logs (non‑PII) | 1–3 years, with aggregation or anonymisation thereafter |

### Annexure H – Disaster Recovery & Business Continuity

Defines DR/BC targets, architecture, procedures, testing, and training, including content of H.1 DR Procedures Training Guide.

H.1 Objectives, Scope, RTO/RPO

- Scope: SAP TRM/PSCD, BTP integrations, Kubernetes/Next.js/Python, Postgres, AI runtimes, and key external integrations.

- RTO/RPO targets defined per system tier (for example SAP core vs analytics/reporting).

H.2 DR Architecture

- SAP HANA replication or backup/restore strategy per Client standards.

- Active/passive DR setup for Kubernetes clusters and managed Postgres across regions/data centers.

- Backup and replication for AI models, configuration, and artefacts.

H.3 DR Procedures

- Disaster declaration criteria and authority.

- Failover sequence across SAP, databases, microservices, and integrations, with verification steps.

- Return‑to‑normal (failback) process once the primary site is restored.

H.4 Business Continuity

- Minimal viable operations defined for critical processes (for example accepting returns, receiving payments, high‑priority enforcement) in prolonged outages.

- Documented manual workarounds and offline procedures where relevant.

H.5 DR Testing & Training (H.1 Guide)

- Periodic DR drills simulating different failure modes.

- Training sessions for key roles (Crisis Incident Commander, SAP DR Lead, GLIMMORA™ DR Lead, DBA, DevOps, MLOps).

- Post‑exercise reviews and continuous improvement of DR runbooks.

### Annexure I – Resource Plan

Phase‑wise resource and effort plan, referenced in Section 12 of the SOW.

I.1 Phases and Indicative Roles

Each phase (Discovery, Foundation, Core TRM, Compliance & Enforcement, AI & Analytics, Rollout & Hypercare) will include:

- Program/Project Manager

- Enterprise/Solution Architect

- SAP TRM/PSCD Functional and Technical Consultants

- Next.js Front‑end Engineers (NJL team)

- Python Microservice Developers (PYL team)

- AI & Microservices Architect (AIMA) and MLOps Engineer

- Data & Analytics Engineers (DAL)

- QA/Test Team

- Change & Training Lead (CTL)

I.2 FTE Loading and Timeline Alignment

- FTE curves aligned to Section 6.4 Implementation Timeline, with peak loading during Foundation, Core TRM, Compliance & Enforcement, and AI & Analytics phases.

- Planned ramp‑down during Hypercare, with knowledge transfer to Client steady‑state teams.

| Role \ Phase | Phase 0 Discovery & Blueprint (8 wks) | Phase 1 Foundation (12 wks) | Phase 2 Core TRM (20 wks) | Phase 3 Compliance & Enforcement (16 wks) | Phase 4 AI & Analytics (12 wks) | Phase 5 Rollout & Hypercare (X wks) |
| --- | --- | --- | --- | --- | --- | --- |
| Program / Project Manager (PM) | 1.0 | 1.0 | 1.0 | 1.0 | 1.0 | 0.8 |
| Enterprise / Solution Architect (EA) | 1.0 | 1.0 | 0.8 | 0.8 | 0.8 | 0.4 |
| SAP TRM/PSCD Functional (TRM) | 1.5 | 2.0 | 3.0 | 2.5 | 1.0 | 0.8 |
| SAP Technical (ABAP/BTP) (SAPT) | 0.5 | 1.5 | 2.0 | 2.0 | 1.0 | 0.5 |
| Next.js Front-end (NJL) | 0.5 | 2.0 | 2.0 | 2.0 | 1.5 | 0.8 |
| Python Microservices (PYL) | 1.0 | 3.0 | 3.0 | 3.0 | 2.0 | 1.0 |
| AI & Microservices Architect (AIMA) | 0.5 | 0.8 | 0.8 | 1.0 | 1.0 | 0.3 |
| Data & Analytics (DAL) | 0.5 | 1.0 | 1.5 | 1.5 | 2.5 | 0.8 |
| MLOps Engineer (MLOps) | 0.2 | 0.5 | 0.8 | 1.0 | 1.5 | 0.5 |
| QA / Test Team (QA) | 0.5 | 1.5 | 3.0 | 3.0 | 2.0 | 1.0 |
| Change & Training Lead (CTL) | 0.2 | 0.5 | 0.8 | 1.0 | 1.0 | 1.0 |
| Client BPOs / SMEs (BPO) | 0.8 | 1.0 | 1.5 | 1.5 | 1.0 | 0.8 |
| Client IT / Basis (CIT) | 0.5 | 0.8 | 1.0 | 1.0 | 0.8 | 0.5 |